## Slide 1
Andover new theatre project
Andy Thompson and Aaron Porter

## Slide 2
HIGH STREET
WATERLOO CHANTRY
WATERLOO COURT
WATERLOO CHANTRY
WATERLOO COURT
WATERLOO CHANTRY
CHANTRY CENTRE CAR PARK
HIGH STREET
WATERLOO CHANTRY
SERVICE YARD
68
66
65
64
63b
63
67 to 69
SUB STATION
44
THE CHANTRY CENTRE
31 TO 37
39
57
THE CHANTRY CENTRE
SHOPPING MALL
POST OFFICE
29
GUILDHALL
SIMPLY HEALTH
20
WAVERLEY BUILDINGS
35
37
40 to 43
47
51 to 53
PEDESTRIAN
TRAFFIC
BICYCLE PARK
CAR PARK
SANTANDER
LAMP POST
LAMP POST
BOLLARD'S
1
1. Canopy above Chantry Centre entrance partially removed.
3. Access to be maintained to upper level of service yard.
Chantry Centre roof Glazing to be removed.
Bike park units to be removed.
Sub station.
All barriers, stairs and platforms to be removed from rear of Unit 62.
Ramp to be retained.
Chantry Centre columns to be removed.
Waterloo Court signage to be removed and stored.
Double gates and adjacent walls to be removed.
Rear wall of service yard and adjacent planter to be retained.
All trees to be protected. Refer to preliminary ecology report and tree method statement for required protection measures.
15. Double gates to service yard north of Unit 62 to be retained.
Chantry Centre entrance doors to be retained.
Smoke ventilation vents and associated duct roots in roof to be retained.
Chantry Centre signage to be retained.
Curved facade structure to be retained and supported by new structure -refer to SE information for detail.21. Post and telephone boxes
retained.
3
11
21
17
10
14
6
9
7
8
12
13
14
12
15
TOWN MILLS
RIVER SIDE PARK
CAR PARK
KEY LEGEND
DENOTES TRAFFIC MARSHAL
ERITH HOARDING LINE
SITE GATE
DENOTES NOISE, DUST & VIBRATION MONITORING
ACCESS
EGRESS
NOTES
WITH ALL RELEVANT ARCHITECTS & ENGINEERS DRAWINGS AND SPECIFICATIONS
2. DO NOT SCALE FROM THIS DRAWING
A
B
C
D
12
11
10
9
8
7
6
5
2
1
F
E
G
H
A
B
C
D
F
E
G
H
12
10 11
9
8
7
6
5
4
3
2
1
Copyright © 2021
Scale:
1. THIS DRAWING IS TO BE READ IN CONJUNCTION
Erith Contractors Queen Street Erith
Kent DA8 1RP
Tel: +44 (0)370 950 8800
Fax: +44 (0)370 950 8808
TENDER
As indicated @A1
REV:
P0
PROJECT NO. SHEET NO.
T25-0257 - PL001
DRAWN:
EP
CHECKED:
AH
APPROVED:
GS
PROJECT:
CHANTRY CENTRE UNIT 62
3 4
DRAWING:
SITE CONSTRAINTS
N

## Slide 3
HIGH STREET
WATERLOO CHANTRY
WATERLOO COURT
WATERLOO CHANTRY
WATERLOO COURT
WATERLOO CHANTRY
CHANTRY CENTRE CAR PARK
HIGH STREET
WATERLOO CHANTRY
SERVICE YARD
68
66
65
64
63b
63
67 to 69
SUB STATION
44
THE CHANTRY CENTRE
31 TO 37
39
57
THE CHANTRY CENTRE
SHOPPING MALL
POST OFFICE
29
GUILDHALL
SIMPLY HEALTH
20
WAVERLEY BUILDINGS
35
37
40 to 43
47
51 to 53
SANTANDER
HOARDING
TOWN MILLS
RIVER SIDE PARK
CAR PARK
KEY LEGEND
DENOTES TRAFFIC MARSHAL
ERITH HOARDING LINE
SITE GATE
DENOTES NOISE, DUST & VIBRATION MONITORING
ACCESS
EGRESS
NOTES
WITH ALL RELEVANT ARCHITECTS & ENGINEERS DRAWINGS AND SPECIFICATIONS
2. DO NOT SCALE FROM THIS DRAWING
A
B
C
D
12
11
10
9
8
7
6
5
2
1
F
E
G
H
A
B
C
D
F
E
G
H
12
11
10
9
8
7
6
5
4
3
2
1
Copyright © 2021
Scale:
1. THIS DRAWING IS TO BE READ IN CONJUNCTION
Erith Contractors Queen Street Erith
Kent DA8 1RP
Tel: +44 (0)370 950 8800
Fax: +44 (0)370 950 8808
TENDER
As indicated @A1
REV:
P0
PROJECT NO. SHEET NO.
T25-0257 - PL002
DRAWN:
EP
CHECKED:
AH
APPROVED:
GS
PROJECT:
CHANTRY CENTRE UNIT 62
3 4
DRAWING:
HOARDING PLAN
N

## Slide 4
HIGH STREET
WATERLOO CHANTRY
WATERLOO COURT
WATERLOO CHANTRY
WATERLOO COURT
WATERLOO CHANTRY
CHANTRY CENTRE CAR PARK
HIGH STREET
WATERLOO CHANTRY
SERVICE YARD
68
66
65
64
63b
63
67 to 69
SUB STATION
44
THE CHANTRY CENTRE
31 TO 37
39
57
THE CHANTRY CENTRE
SHOPPING MALL
POST OFFICE
29
GUILDHALL
WAVERLEY BUILDINGS
35
37
40 to 43
47
51 to 53
SANTANDER
SITE WELFARE
HOARDING
TOWN MILLS
RIVER SIDE PARK
CAR PARK
KEY LEGEND
DENOTES TRAFFIC MARSHAL
ERITH HOARDING LINE
SITE GATE
DENOTES NOISE, DUST & VIBRATION MONITORING
ACCESS
EGRESS
NOTES
WITH ALL RELEVANT ARCHITECTS & ENGINEERS DRAWINGS AND SPECIFICATIONS
2. DO NOT SCALE FROM THIS DRAWING
A
B
C
D
12
11
10
9
8
7
6
5
2
1
F
E
G
H
A
B
C
D
F
E
G
H
12
11
10
9
8
7
6
5
4
3
2
1
Copyright © 2021
Scale:
1. THIS DRAWING IS TO BE READ IN CONJUNCTION
Erith Contractors Queen Street Erith
Kent DA8 1RP
Tel: +44 (0)370 950 8800
Fax: +44 (0)370 950 8808
TENDER
As indicated @A1
REV:
P0
PROJECT NO. SHEET NO.
T25-0257 - PL003
DRAWN:
EP
CHECKED:
AH
APPROVED:
GS
PROJECT:
CHANTRY CENTRE UNIT 62
3 4
DRAWING:
SITE WELFARE
N

## Slide 5
KEY LEGEND
ACCESS EGRESS
SITE LOCATION
NOTES
WITH ALL RELEVANT ARCHITECTS & ENGINEERS DRAWINGS AND SPECIFICATIONS
2. DO NOT SCALE FROM THIS DRAWING
A
B
C
D
12
11
10
9
8
7
6
5
2
1
F
E
G
H
A
B
C
D
F
E
G
H
12
11
10
9
8
7
6
5
4
3
2
1
Copyright © 2021
Erith Contractors Queen Street Erith
Kent DA8 1RP
Tel: +44 (0)370 950 8800
Fax: +44 (0)370 950 8808
TENDER
Scale: 1 : 100 @A1
1. THIS DRAWING IS TO BE READ IN CONJUNCTION
REV:
P0
PROJECT NO. SHEET NO.
T25-0257 - PL004
DRAWN:
EP
CHECKED:
AH
APPROVED:
GS
PROJECT:
CHANTRY CENTRE UNIT 62
3 4
DRAWING:
TRAFFIC ROUTE

## Slide 6
HIGH STREET
WATERLOO CHANTRY
WATERLOO COURT
WATERLOO CHANTRY
WATERLOO COURT
WATERLOO CHANTRY
CHANTRY CENTRE CAR PARK
HIGH STREET
WATERLOO CHANTRY
SERVICE YARD
68
66
65
64
63b
63
67 to 69
SUB STATION
44
THE CHANTRY CENTRE
31 TO 37
39
57
THE CHANTRY CENTRE
SHOPPING MALL
POST OFFICE
29
GUILDHALL
SIMPLY HEALTH
20
WAVERLEY BUILDINGS
35
37
40 to 43
47
51 to 53
SANTANDER
SITE WELFARE
HOARDING
TOWN MILLS
RIVER SIDE PARK
CAR PARK
KEY LEGEND
ERITH HOARDING LINE
DENOTES TRAFFIC MARSHAL
DENOTES NOISE, DUST & VIBRATION MONITORING
SITE GATE
ACCESS
EGRESS
REVERSE MANOEUVRE
NOTES
WITH ALL RELEVANT ARCHITECTS & ENGINEERS DRAWINGS AND SPECIFICATIONS
2. DO NOT SCALE FROM THIS DRAWING
A
B
C
D
12
11
10
9
8
5
2
1
F
E
G
H
A
B
C
D
F
E
G
H
12
11
10
9
8
7
6
5
4
3
2
1
Copyright © 2021
Scale:
1. THIS DRAWING IS TO BE READ IN CONJUNCTION
Erith Contractors Queen Street Erith
Kent DA8 1RP
Tel: +44 (0)370 950 8800
Fax: +44 (0)370 950 8808
TENDER
As indicated @A1
REV:
P0
PROJECT NO. SHEET NO.
T25-0257 - PL005
DRAWN:
EP
CHECKED:
AH
APPROVED:
GS
PROJECT:
CHANTRY CENTRE UNIT 62
3 4
DRAWING:
VEHICLE ACCESS / EGRESS
6 7
N

## Slide 7
WATERLOO COURT
WATERLOO CHANTRY
SERVICE YARD
SUB STATION
WAVERLEY BUILDINGS
35
37
40 to 43
SANTANDER
SITE WELFARE
HOARDING
GANTRY TO ALLOW
CARS TO THE
CARPARK
CAR PARK
KEY LEGEND
ERITH HOARDING LINE
SCAFFOLD BASED AT GROUND LEVEL
SCAFFOLD BASED AT FIRST FLOOR LEVEL
SCAFFOLD BASED AT ROOF LEVEL
SCAFFOLD BASED ON GANTRY
GANTRY/CRASH DECK BASED FOR CANOPY REMOVAL
SCAFFOLD FAN
DENOTES NOISE, DUST & VIBRATION MONITORING
NOTES
WITH ALL RELEVANT ARCHITECTS & ENGINEERS DRAWINGS AND SPECIFICATIONS
2. DO NOT SCALE FROM THIS DRAWING
A
B
C
D
12
11
10
9
8
7
6
5
2
1
F
E
G
H
A
B
C
D
F
E
G
H
12
11
10
9
8
7
6
5
4
3
2
1
Copyright © 2021
Scale:
1. THIS DRAWING IS TO BE READ IN CONJUNCTION
Erith Contractors Queen Street Erith
Kent DA8 1RP
Tel: +44 (0)370 950 8800
Fax: +44 (0)370 950 8808
TENDER
As indicated @A1
REV:
P0
PROJECT NO. SHEET NO.
T25-0257 - PL006
DRAWN:
EP
CHECKED:
AH
APPROVED:
GS
PROJECT:
CHANTRY CENTRE UNIT 62
3 4
DRAWING:
SCAFFOLD PLAN
N

## Slide 8
WATERLOO COURT
WATERLOO CHANTRY
SERVICE YARD
SUB STATION
WAVERLEY BUILDINGS
35
37
40 to 43
SANTANDER
SITE WELFARE
HOARDING
TEMPORARY RAMP
5 NO GLAZING TO BE
REPLACED WITH PLASTIC
CAR PARK
ERITH HOARDING LINE
SITE GATE
DENOTES NOISE, DUST & VIBRATION MONITORING
ACCESS
EGRESS
NOTES
WITH ALL RELEVANT ARCHITECTS & ENGINEERS DRAWINGS AND SPECIFICATIONS
2. DO NOT SCALE FROM THIS DRAWING
A
B
C
D
12
11
10
9
8
5
2
1
F
E
G
H
KEY LEGEND
DENOTES TRAFFIC MARSHAL
A
B
C
D
F
E
G
H
12
11
10
9
8
7
6
5
4
3
2
1
Copyright © 2021
Scale:
1. THIS DRAWING IS TO BE READ IN CONJUNCTION
Erith Contractors Queen Street Erith
Kent DA8 1RP
Tel: +44 (0)370 950 8800
Fax: +44 (0)370 950 8808
TENDER
As indicated @A1
REV:
P0
PROJECT NO. SHEET NO.
T25-0257 - PL007
DRAWN:
EP
CHECKED:
AH
APPROVED:
GS
PROJECT:
CHANTRY CENTRE UNIT 62
3 4
DRAWING:
PHASE 01a DEMOLITION WORK
6 7
N

## Slide 9
WATERLOO COURT
WATERLOO CHANTRY
SERVICE YARD
SUB STATION
WAVERLEY BUILDINGS
35
37
40 to 43
SANTANDER
SITE WELFARE
HOARDING
TEMPORARY RAMP
CAR PARK
ERITH HOARDING LINE
SITE GATE
DENOTES NOISE, DUST & VIBRATION MONITORING
ACCESS
EGRESS
NOTES
WITH ALL RELEVANT ARCHITECTS & ENGINEERS DRAWINGS AND SPECIFICATIONS
2. DO NOT SCALE FROM THIS DRAWING
A
B
C
D
12
11
10
9
8
5
2
1
F
E
G
H
KEY LEGEND
DENOTES TRAFFIC MARSHAL
A
B
C
D
F
E
G
H
12
11
10
9
8
7
6
5
4
3
2
1
Copyright © 2021
Scale:
1. THIS DRAWING IS TO BE READ IN CONJUNCTION
Erith Contractors Queen Street Erith
Kent DA8 1RP
Tel: +44 (0)370 950 8800
Fax: +44 (0)370 950 8808
TENDER
As indicated @A1
REV:
P0
PROJECT NO. SHEET NO.
T25-0257 - PL008
DRAWN:
EP
CHECKED:
AH
APPROVED:
GS
PROJECT:
CHANTRY CENTRE UNIT 62
3 4
DRAWING:
PHASE 01b DEMOLITION WORK
6 7
N

## Slide 10
WATERLOO COURT
WATERLOO CHANTRY
SERVICE YARD
SUB STATION
WAVERLEY BUILDINGS
35
37
40 to 43
SANTANDER
SITE WELFARE
HOARDING
TEMPORARY RAMP
MOBILE CRANE TO LIFT PLANT TO UPPER FLOOR
CAR PARK
ERITH HOARDING LINE
SITE GATE
DENOTES NOISE, DUST & VIBRATION MONITORING
ACCESS
EGRESS
NOTES
WITH ALL RELEVANT ARCHITECTS & ENGINEERS DRAWINGS AND SPECIFICATIONS
2. DO NOT SCALE FROM THIS DRAWING
A
B
C
D
12
11
10
9
8
5
2
1
F
E
G
H
KEY LEGEND
DENOTES TRAFFIC MARSHAL
A
B
C
D
F
E
G
H
12
11
10
9
8
7
6
5
4
3
2
1
Copyright © 2021
Scale:
1. THIS DRAWING IS TO BE READ IN CONJUNCTION
Erith Contractors Queen Street Erith
Kent DA8 1RP
Tel: +44 (0)370 950 8800
Fax: +44 (0)370 950 8808
TENDER
As indicated @A1
REV:
P0
PROJECT NO. SHEET NO.
T25-0257 - PL009
DRAWN:
EP
CHECKED:
AH
APPROVED:
GS
PROJECT:
CHANTRY CENTRE UNIT 62
3 4
DRAWING:
MOBILE CRANE VISIT
6 7
N

## Slide 11
WATERLOO COURT
WATERLOO CHANTRY
SERVICE YARD
SUB STATION
WAVERLEY BUILDINGS
35
37
40 to 43
SANTANDER
SITE WELFARE
HOARDING
TEMPORARY RAMP
CAR PARK
ERITH HOARDING LINE
SITE GATE
DENOTES NOISE, DUST & VIBRATION MONITORING
ACCESS
EGRESS
NOTES
WITH ALL RELEVANT ARCHITECTS & ENGINEERS DRAWINGS AND SPECIFICATIONS
2. DO NOT SCALE FROM THIS DRAWING
A
B
C
D
12
11
10
9
8
5
2
1
F
E
G
H
KEY LEGEND
DENOTES TRAFFIC MARSHAL
A
B
C
D
F
E
G
H
12
11
10
9
8
7
6
5
4
3
2
1
Copyright © 2021
Scale:
1. THIS DRAWING IS TO BE READ IN CONJUNCTION
Erith Contractors Queen Street Erith
Kent DA8 1RP
Tel: +44 (0)370 950 8800
Fax: +44 (0)370 950 8808
TENDER
As indicated @A1
REV:
P0
PROJECT NO. SHEET NO.
T25-0257 - PL010
DRAWN:
EP
CHECKED:
AH
APPROVED:
GS
PROJECT:
CHANTRY CENTRE UNIT 62
3 4
DRAWING:
PHASE 02 DEMOLITION WORK
6 7
N

## Slide 12
WATERLOO COURT
WATERLOO CHANTRY
SERVICE YARD
SUB STATION
WAVERLEY BUILDINGS
35
37
40 to 43
SANTANDER
SITE WELFARE
HOARDING
TEMPORARY RAMP
NEW STEELWORK
INSTALLED
HOARDING
RELOCATED
REPLACE GLAZING AND SUBSTITUTE WITH TOUGHENED PLASTIC
ROOF DRAINAGE RECONFIGURED
INSTALL GRP TO
REPLICATE FORMER
COLUMN AESTHETIC
CAR PARK
KEY LEGEND
DENOTES TRAFFIC MARSHAL
ERITH HOARDING LINE
SITE GATE
DENOTES NOISE, DUST & VIBRATION MONITORING
ACCESS
EGRESS
NOTES
WITH ALL RELEVANT ARCHITECTS & ENGINEERS DRAWINGS AND SPECIFICATIONS
2. DO NOT SCALE FROM THIS DRAWING
A
B
C
D
12
11
10
9
8
5
2
1
F
E
G
H
A
B
C
D
F
E
G
H
12
11
10
9
8
7
6
5
4
3
2
1
Copyright © 2021
Scale:
1. THIS DRAWING IS TO BE READ IN CONJUNCTION
Erith Contractors Queen Street Erith
Kent DA8 1RP
Tel: +44 (0)370 950 8800
Fax: +44 (0)370 950 8808
TENDER
As indicated @A1
REV:
P0
PROJECT NO. SHEET NO.
T25-0257 - PL011
DRAWN:
EP
CHECKED:
AH
APPROVED:
GS
PROJECT:
CHANTRY CENTRE UNIT 62
3 4
DRAWING:
PROPOSED STEEL INSTALLATION
6 7
N

## Slide 13
Link for demolition video:
New Lights Theatre demolition progress - YouTube